Here is the Official gemini.md Source of Truth for a Tier 3 (Market Dominator) project.

Copy this content into a new file named gemini.md at the root of your project. This file is the Anchor that forces the AI to follow the BLAST Protocol.

Markdown

# 📂 PROJECT SOURCE OF TRUTH (gemini.md)
**Status:** 🟢 INITIALIZATION
**Tier:** 3 (Market Dominator)
**Protocol:** BLAST (Deterministic Engineering)

---

## 🛑 CORE DIRECTIVE (The "Boss Man" Rule)
1.  **This file is the single Source of Truth.** If a requirement is not listed here, it does not exist.
2.  **Halt Execution:** Do not write any code until the **Data Schemas** (Phase 1) are strictly defined and approved.
3.  **3-Layer Architecture:** You must separate `architecture/` (SOPs), `lib/` (Logic), and `app/` (UI).
4.  **Self-Annealing:** If a script fails, analyze the error, patch the script, and **update this file** or the relevant SOP.

---

## 🌟 PHASE 1: BLUEPRINT (Vision & Physics)

### 1.1 The North Star
**"Build a Neuro-Inclusive, Offline-First PWA with Agentic Booking capabilities, 3D Haptic Product Visualization, and a Headless CMS foundation."**

### 1.2 The Payload Definition (Functional Requirements)
The final build must deliver the following "Market Dominator" feature set:

**A. Foundation (The Digital Visage)**
* [cite_start][ ] **Offline-First PWA:** Service Workers caching critical assets for 0-data access[cite: 109].
* [cite_start][ ] **Edge Speed:** Sub-1.5s load times via Vercel Edge Network[cite: 112].
* [cite_start][ ] **Smart WhatsApp Hook:** Context-aware floating action button[cite: 110].

**B. Operations (The Smart Business)**
* [cite_start][ ] **VeloxMesh™ Engine:** Offline-first growth infrastructure[cite: 130].
* [cite_start][ ] **Agentic Booking:** Calendar system that prevents double-booking[cite: 134].
* [cite_start][ ] **Neuro-Inclusive UI:** Toggles for "Focus Mode" (High Contrast) and "Pause Animation"[cite: 137, 307].
* [cite_start][ ] **Dynamic Personalization:** Layout shifts based on user history[cite: 136].

**C. Immersion (The Market Dominator)**
* [cite_start][ ] **Headless CMS:** Sanity.io for structured content management[cite: 162].
* [cite_start][ ] **Spatial UX:** 3D Product Showcases (WebGL/Three.js)[cite: 156, 327].
* [cite_start][ ] **Haptic Feedback:** Vibration patterns on interactions via W3C API[cite: 156, 328].
* [cite_start][ ] **Agent-Ready Endpoints:** APIs (MCP) for AI agents to browse/book directly[cite: 159, 298].
* [cite_start][ ] **Vector Search:** Semantic search using Supabase pgvector (GEO)[cite: 157, 296].

### 1.3 Data Schemas (The "Physics")
*Do not code until these are confirmed.*

**A. Sanity Content Schema (Headless CMS)**
```json
// Document: product
{
  "_type": "product",
  "title": "String",
  "slug": "Slug",
  "price": "Number",
  "description": "PortableText",
  "3d_model": "File (.glb)",
  "vector_embedding": "Array<Float> [1536]", // For AI Search
  "seo": {
    "title": "String",
    "description": "String",
    "schema_markup": "JSON" // For GEO
  }
}

B. Supabase Database Schema (PostgreSQL)

SQL

-- Table: bookings
create table bookings (
  id uuid primary key default uuid_generate_v4(),
  user_id uuid references auth.users(id),
  service_id text,
  start_time timestamptz,
  status text default 'pending',
  embedding vector(1536) -- User preference vector
);

## 🔗 PHASE 2: LINK (Integrations & Env)

### 2.1 Required Services

- CMS: Sanity.io (Content Lake).

- Database: Supabase (Auth + Vector DB).

- AI: OpenAI API (Embeddings + Chat).

- Payment: Paystack / Stripe.

- Hosting: Vercel Pro.

### 2.2 Environment Variables (.env.local)

- NEXT_PUBLIC_SANITY_PROJECT_ID

- NEXT_PUBLIC_SUPABASE_URL

- NEXT_PUBLIC_SUPABASE_ANON_KEY

- OPENAI_API_KEY

- NEXT_PUBLIC_WHATSAPP_NUMBER

## 🏗️ PHASE 3: ARCHITECT (The Tech Stack)

### 3.1 Technology Selection

- Framework: Next.js 16.1.6 (App Router).

- Language: TypeScript v6.0.

- UI Library: React 19 (Compiler enabled).

- Styling: Tailwind CSS v4 + CSS4 Container Queries.

- 3D Engine: React Three Fiber v9.5.

- Database Client: Supabase JS v2.95.

### 3.2 Directory Structure (SOP)

- architecture/: Markdown SOPs for complex logic (e.g., sop_3d_loader.md).

- app/: Next.js Routes (The UI).

- lib/: Deterministic Tools (The Logic).

  - lib/sanity/: Sanity queries.

  - lib/supabase/: Database actions.

  - lib/ai/: Vector generation scripts.

- components/3d/: R3F Canvases and Models.

## 🎨 PHASE 4: STYLIZE (Design System)

### 4.1 Aesthetic Guidelines

- Theme: "Organic & Human" (Fluid layouts, soft gradients).

- Primary Color: [INSERT CLIENT BRAND COLOR].

- Glassmorphism: Use backdrop-blur-md and bg-white/10 for depth.

- Typography: Space Grotesk (Headers) / Inter (Body).

### 4.2 Neuro-Inclusive Defaults

- Motion: All animations must respect prefers-reduced-motion.

- Contrast: Text must pass WCAG 3.0 APCA standards.

## 🚀 PHASE 5: TRIGGER (Deployment)

### 5.1 Automation Triggers

- [ ] Cron Job: Ping Supabase every 6 days to prevent pausing (if on Free tier).

- [ ] Webhook: Sanity "Publish" event triggers Vercel Revalidation.

## 📝 MAINTENANCE LOG

- [DATE]: Project Initialized.

- [DATE]: Schema Defined.